## Slide 1
Scrum-Agile at ChadaTech
• Leadership briefing: SNHU Travel pilot
• Recommendation: expand Scrum gradually, using measured outcomes and team coaching
• Presented by Gabriel Santos
Gabriel Santos | CS 250

## Slide 2
Three Accountabilities, One Product
• Product Owner: orders the backlog, defines value, and clarifies customer priorities.
• Scrum Master: improves team effectiveness and facilitates removal of impediments.
• Developers: plan, build, test, and deliver a usable increment each sprint.
• Shared transparency and self-management support accountability (PMI, 2021).
Gabriel Santos | CS 250

## Slide 3
SDLC in Agile: Repeated Every Sprint
• Plan and analyze: discover traveler needs, refine user stories, and set acceptance criteria.
• Design and build: develop a small usable feature, such as trip browsing.
• Test and integrate: verify behavior and quality throughout development.
• Deploy, review, maintain: inspect a working increment, gather feedback, and reprioritize.
• Each sprint revisits these activities instead of completing them only once (PMI, 2021).
Gabriel Santos | CS 250

## Slide 4
How Scrum Events Support Delivery
• Sprint planning: choose a sprint goal and feasible work.
• Daily Scrum: inspect progress and adapt the plan.
• Sprint review: demonstrate trip-browsing functionality and collect stakeholder input.
• Retrospective: improve estimation, collaboration, and testing practices.
• A visible backlog/board connects decisions with progress (Digital.ai, 2023).
Gabriel Santos | CS 250

## Slide 5
What Waterfall Would Change
• Waterfall sequences requirements, design, implementation, testing, and release with formal phase handoffs.
• A late request to change trip results might require revisiting approved requirements and design.
• Scrum can incorporate feedback into the ordered backlog and a future increment.
• Waterfall may suit stable, heavily controlled requirements; Scrum favors learning from changing needs (PMI, 2021; PMI, 2024).
Gabriel Santos | CS 250

## Slide 6
Selecting the Right Approach
• Choose Agile when user needs are uncertain, stakeholder feedback is available, and incremental delivery is practical.
• Consider waterfall when scope is stable, dependencies require sequential approvals, or changes are expensive.
• Assess regulatory obligations, architecture, team experience, schedule, and customer participation.
• For SNHU Travel, Scrum is the better fit because traveler feedback can improve the product before full release (Google Cloud, 2022).
Gabriel Santos | CS 250

## Slide 7
Pilot Recommendation & Measures
• Expand Scrum in stages rather than mandating an immediate companywide conversion.
• Measure completed usable increments, escaped defects, cycle time, and stakeholder satisfaction.
• Protect quality with clear acceptance criteria and frequent testing.
• Review pilot results and adjust training, tooling, and governance before scaling (PMI, 2024).
Gabriel Santos | CS 250

## Slide 8
References (APA 7)
• Digital.ai. (2023). 17th state of Agile report. https://digital.ai/resource-center/analyst-reports/state-of-agile-report/
• Google Cloud. (2022). 2022 Accelerate State of DevOps report. https://cloud.google.com/devops/state-of-devops
• Project Management Institute. (2021). A guide to the project management body of knowledge (PMBOK guide) (7th ed.).
• Project Management Institute. (2024). Pulse of the profession 2024: The future of project work. https://www.pmi.org/learning/thought-leadership/pulse
Gabriel Santos | CS 250